4	Project Background	51

4.1	Results of Master Plan	51

4.1.1	Temporal Storage and Waste Collection in Arges County	51

4.1.2	Treatment of Biodegradable Waste	52

4.1.3	Recycling and Recovery	53

4.1.4	Sites for Final Disposal	55

4.1.5	Institutional Aspects	56

4.1.6	Costs and Tariffs	57

4.1.7	General Development Strategy for the County	57

4.1.8	Priority Infrastructure Investment Programme	57

4.1.9	Changes of Proposed Investment Measures in FS	58

4.2	Reference to Accession Treaty	60

4.2.1	Annex VII to the Accession Treaty	61

4.3	Objectives and Targets	61

4.3.1	Implementation Plan for Packaging and Packaging Waste Directive	61

4.3.2	Implementation Plan for the Landfill Directive	62

4.3.3	Packaging and Packaging Waste Directive	63

4.3.4	Sectoral Operational Programme ENVIRONMENT 2007 - 2013	63

4.3.5	Regional Waste Management Plan and County Targets	63

4.4	Socio-economic Assessment	64

4.4.1	Population Development	64

4.4.2	Economic Data	65

4.4.3	General Legislative Framework	68

4.4.4	General Administrative Framework	73

4.4.5	Institutional Set-up in Waste Sector	75

# Project Background

## Results of Master Plan

The Master Plan of Arges County, approved in March 2010, which presents an evaluation of different technical options of an integrated solid waste management system for Phase-II zones. These technical options are for collection, logistics (transfer and transport), sorting/ recycling, treatment of biodegradable waste, landfilling and closure of landfills. The Master Plan evaluates the most applicable option in terms of feasibility and economical terms.

### Temporal Storage and Waste Collection in Arges County

In regard the waste collection activities in Arges County, it can be also differentiated between urban and rural area. The presence of waste collection services in urban areas is more evident and constant than their counterpart in rural areas of the County. The collection rates for different areas in the Arges County, object of this work, are presented in the Table 4.1-1 and Table 4.1-2.

Table 4.1-1 Share of population currently covered with waste collection service

| Zone | Total Population served in Zones2008 (Inh.) | % Served Population | Population served in urban area (Inh.) | % Served Population | Population served in rural area (Inh.) | % Served Population | Total Generated Waste 2008 | 1Total Collected Waste2008 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Total Zone |  | Urban area |  | Rural area | Ton | Ton |
| 1-Curtea de Arges | 33.154 | 44% | 33.143 | 100% | 10,729 | 25% | 31.690 | 24.676 |
| 2-Domnesti | 5.478 | 20% | -- | -- | 5.478 | 20% | 5.592 | 341 |
| 3-Campulung | 47.831 | 59% | 37.468 | 100% | 10.363 | 21% | 34.766 | 25,146 |
| 4-Rucar | 1.822 | 19% | -- | -- | 1.822 | 19% | 2.311 | 1,435 |
| 5-Mioveni | 40.881 | 57% | 33.998 | 100% | 6.883 | 16% | 30.862 | 20,832 |
| 6-Pitesti | 203.354 | 76% | 181.917 | 100% | 21.437 | 14% | 137.634 | 99,350 |
| 7-Topoloveni | 16.996 | 42% | 10.481 | 100% | 6.515 | 27% | 13.928 | 9,882 |
| 8-Costesti | 25.470 | 37% | 10.765 | 100% | 14.705 | 25% | 21.094 | 8.575 |
| Sum | 374.986 |  | 307.772 |  | 67.214 |  | 278.878 | 100.822 |

1 Data according to operators data

The current endowments to perform waste collection in Arges County are resumed in the Table 4.1-2.

Table 4.1-2 Total key infrastructures for waste management in Arges County

| Zone | Population (Inh.) | Storage & Waste Collection | Transport | Final Disposal | Disposal Sites | Employees |
| --- | --- | --- | --- | --- | --- | --- |
| Curtea de Arges | 33243 Urban 43045 Rural | 2626 Containers 120 -140L 697 container 4m3 89 Containers 4m3 (rented) 4 Spare Containers 4 Compacting machines | 3 vehicles for bins 2 vehicles for containers 1 tow tractor 1 Compactor truck | 1 Bulldozer | Urban -1 operating | - 90 from city hall - 49 from Private company |
| Domnesti | 0 Urban 27472 Rural | 20000 wheel bins | 2 Compactor truck | N.A. | Urban -0 | 10 from Private company |
| Campulung | 37581 Urban 44248 Rural | 1000 Plastic container 19 container 1 m3 140 container 4-5 m3 4 auto-container 1 solid waste compacting machine 2 compacting machine | 6 Compactor truck | 1 Bulldozer | Urban -1 Closed | 26 from Private |
| Rucar | 0 Urban 9632 Rural | 100 bins 240 L 9 container 1 m3 | 2 vehicles for containers | NA | Urban -0 | 6 from city hall |
| Mioveni | 34100 Urban 37300 Rural | 20 Plastic container 120L 20 euro-container 1100L 72 container 4000L 2 solid waste compacting machine 1 container transport vehicle | 2 Trailer tractor | 1 Bulldozer | Urban -1 Operating | NA |
| Pitesti | 182464 Urban 84949 Rural | 635 Euorbins 240L 596 containers 4.5 m3 23 container 10m3 10 containers 5 m3 118 Container 1m3 | 11 compactor trucks 23 container vehicles 14 tow tractors 2 lorries | 4 front-end loaders | Urban -1 Landfill | 110 from city hall 60 from Private company |
| Topoloveni | 10513 Urban 29893 Rural | 10 container 1 m3 1 solid waste compacting machine | 4 Compactor truck | -- | Urban -1 Closed | NA |
| Costesti | 10797 Urban 58999 Rural | 5 Containers 4m3 | 2 trucks | -- | Urban -1 Operating | 4 from city hall |

N.A. Not applicable

In general, the collection frequency varies from commune to commune. In urban and rural areas with private services the service is in average 2-3 times per week, while urban and rural areas with collection services only from city Hall, the collection service in average is once a week or when containers are filled.

### Treatment of Biodegradable Waste

According to the collected information from the rural areas of Arges County, the householders carry out the composting of biodegradable materials in their backyards or use the kitchen residues for animal-feeding. There is no further information about the amounts of compost produced, nor the quality. Therefore, the amount of biodegradable waste being treated in Arges County is considered negligible.

The data about the amounts of Biodegradable waste being final disposed in landfills and/or dumpsites in urban areas of the County are shown in the Table 4.1-3.

Table 4.1-3 Current biodegradable waste final disposed in Arges

| Zone | Biodegradable Waste (2009) (ton/d) |
| --- | --- |
| 1-Curtea de Arges | 31,6 |
| 2-Domnesti | 0,8 |
| 3-Campulung | 35,6 |
| 4-Rucar | 0,30 |
| 5-Mioveni | 32,3 |
| 6-Pitesti | 169,3 |
| 7-Topoloveni | 10,5 |
| 8-Costesti | 11,5 |
| Sum | 291,9 |

Note: The amount of presented biodegradable waste does not take into a consideration the biodegradable waste produced by  rural areas in Arges County.

The low contribution of organic waste from rural areas to the waste management system is clearly explained with the use of organic waste (food rests & organic fraction of waste) for animal breeding and/or backyard composting.

The product of backyard composting is highly valued by rural householders as: Finished compost has many uses in the home garden. As it is created from a mixture of plant and animal wastes, it contains a broad base of both macro and micro fertilizer nutrients. Most of these nutrients are bound in an organic form and are made available to plants slowly throughout the growing season. The relative quantity of any one nutrient found in compost is quite low; thus, the major benefit of compost lies in its soil conditioning qualities. As a rich source of organic matter, it improves the water-holding capacity of sandy soils and their ability to retain nutrients and release them to plant roots as needed. In heavier clay soils, compost binds clay particles together to form aggregates, improving both water drainage and the ability of plant roots to penetrate the soil.

The wide practiced backyard composting in rural areas of Arges County makes the rural area aware of organic waste treatment. Therefore, a shorter period of introduction and full functioning of the home composting system is expected for Phase-II, with the implementation of this approach.

### Recycling and Recovery

There exist commercial entities in the Project Zones for the recovery of sub-products from solid waste streams, the most important are following mentioned:

- S.C. PROREMAT S.A. Bascov ( Ferrous fraction, car batteries);

- S.C. REMAT S.A. Pitesti (Fe & Non-Fe fraction);

- S.C. GEROCRI ARGES S.R.L. (Paper & Cardboard).

There exists also the participation of the inhabitants in the project areas, as private persons collecting iron and paper and hand them over to recycling entities on their own. Paper is sorted in schools, high schools and public institutions. In the case of old batteries, it is mandatory to turn back the old battery when buying a new one. The sorted sub-products are transferred to the main societies in Pitesti. There is no available data about recent amounts of sorted sub-products or materials from solid wastes.

Table 4.1-4 Arges economical agents for recovery of sub-products

| Place | Address | Equipment type | Environmentally approved | The carried out activity /Project capacity. (t/year) | Type of processed waste |
| --- | --- | --- | --- | --- | --- |
| SC REMAT AG SA Pitesti | Depozitelor nr.55 Pitesti | Balling press, China type press, hydraulic scissor, alligator scissor, cable splitting machine, extracting device for pulling out the metal from the cable, plastics shredder, drop hammer for breaking cast iron. | yes | Collecting, capitalizing of metals – ferrous (30000t/year), non-ferrous (300 t/year), paper (1000 t/year) ; Collection - treatment VSU – 6000 pieces/year | Grinded iron, pressed, span, steel, cast iron, non-ferrous, plastics, paper, VSU |
| SC Proremat SA Pitesti | Negru Voda nr.2 | scale, electric elevator, front loader | yes | Collecting, capitalizing of metals – ferrous 3600 t/year; collection VSU – 250 pieces/year | iron, cast iron, VSU |
| SC Metalimpex Romania | Village Ciumesti | Shredder, balling press, hydraulic scissor, scale, water treatment plant, mobile ramp, portable computerized contamination measuring device | yes | Collecting, capitalizing scrap iron -36000 t/year, non-ferrous metals-120 t /year, H/C-540 t/year, plastics -432 t/ year, wood – 2160 t/ year ; collection- treatment VSU -500 pieces/year | Metallic waste, paper, plastics, VSU |
| SC Eco Reciclare SRL | Str Caporal Dogaru 1 | Scale | yes | Collecting, capitalizing PET – 720 t/year ; foil -180 t/year | Wrapping waste PET |
| SC Dac 2003 Trade Center SRL | Stefanesti | scale, balling press for plastics | yes | Collecting, capitalizing PET 500 t/year | Wrapping waste PET |
| SC Salubritate 2000 SA | Targul din Vale | Bins | yes | Collecting, capitalizing PET – 168 t/year | Wrapping waste PET |
| SC Replast Prod Plast SRL | Str Doaga 1C | balling press for plastics | yes | Collecting, capitalizing PET – 600 t/year; foil– 600 t/year ; PE,PP – 480 t/year | Wrapping waste PET |
| SC Estelina Construct Building SRL | Bascov Village Rotaresti | Concrete platform, frontal loader, scissor, scale | yes | Capitalization of the ferrous stainless steel – 350 t/year, batteries – 10 t/year | Ferrous metallic waste, stainless steel, used batteries |
| SC Ecoref 2002 SA | Str. Depozitelor 20 | balling press, grinding mill, scale, front loader, transport lanes and selected | yes | Collecting, capitalizing PET – 1200 t/year, foil – 240 t/year; plastics – 240 t/year | Wrapping waste PET, foil |
| SC Electro Ghetas SRL Pitesti | Str. Garii nr.2 | Concrete platform, frontal loader, scissor, scale, laboratory with a spectrometer | yes | Collecting, capitalizing iron, stainless steel – 100000t/year | Ferrous metallic waste |

The last table shows the companies established in Arges County, their target material and their capacity. The sum of the capacities for every sub-product can give an estimation of the market capacity in Arges County, thus it is as following:

- Ferrous material: 		69.600 	t/year

- Non-Ferrous material: 	100.770 	t/year

- Paper:			1000 		t/year

- Plastics:			4.560 		t/year

- Others:			2.710 		t/year

- ELV:				6750 		units/year

In regard the informal sector for recovery material activities from waste, there exist no official information about it. However, it can be observed the following informal activities:

- Informal recovery of marketable materials from communal waste storage devices, i.e. bins and containers. The activities are performed without any plan or schedule. The type of recovered materials depends on their existence at the moment of scavenging. The total amount of recovered material through these activities are estimated in 0.5% of the total generation in Arges County (1.500 ton/year)

- Informal recovery activities at disposal sites. The activities are performed in uncontrolled disposal sites. The marketable materials are separated and classified from the waste body. The activities are performed without any plan or schedule. The type of recovered materials depends on their existence at the moment of scavenging. The total amount of recovered material through these activities was estimated in 1% of the total in Arges generation County (2.800 ton/year). This practice has almost disappeared due to the implementation of PHASE-I (ISPA Fund) measures in urban disposal sites, where scavenging activities are banned.

### Sites for Final Disposal

Figure 4.1-1 presents the only available existing final disposal sites in Arges County

Figure 4.1-1 Final Disposal site in Arges County

### Institutional Aspects

Over the last years waste management has being moved from a system where each administrative-territorial unit, largely responsible for managing its own waste, to a system where:

- all local authorities in the County sharing 1 landfill for the disposal of non-recycled waste;

- collection of waste organized at a multi-local authority level;

- transfer station having a catchment area which includes a number of different administrative units;

- pre- sorted recyclable waste streams, taken to a single sorting facility in the County.

In order to deal with a new integrated waste management system which straddles the existing boundaries of local authorities and reaches across the entire county, new cooperation structures have been established. In particular, an Intercommunity Development Association (IDA) was set up, made up of all the administrative-territorial units in the County, which is responsible for managing municipal waste in the County. The organizational model used in Romania for the coming generation of County waste management systems is still the subject of discussion and further agreements.

However broadly the system is as follows:

- The IDA is a legal person. Legal documents (statute and constitutive act of the Association) govern the establishment and operation operations of the IDA.

- The IDA is responsible for :

    - drawing up and keeping up-to-date a work plan for itself

    - drawing up a long term investment plan regarding the waste management infrastructure;

    - defining the service standards which have to be met by the service-providers

    - devising appropriate cost-sharing arrangements, drawing up multi-annual development plans for costs / taxes

    - establishing rules for tariff-setting

    - coordinating the home composting campaign.

- The County Council is the beneficiary of the project and co-financer of the project on the Romanian side. Therefore, it has to obtain a loan from an IFI or bank for its share of the finance. The County is the owner of the waste management infrastructure purchased with the project capital and serving several administrative-territorial units. The County’s financing costs has to be recouped from IDA members.

- The new county sanitary landfill is operated by a private operator (selected by tender). The agreement is made between the operator and the County Council.

- Waste management services (waste collection, transfer, transport) are bundled according to the geographical area served by each of the transfer stations (the area from which waste is taken directly from the collection points to the landfill without passing via a transfer station is another area). The waste management activities within each of these areas are performed by a private operator (selected by tender). The agreement is made between the operator and the IDA in the name and on behalf of its involved members (in this case the involved members are the administrative-territorial units that are served by the respective transfer station and the County as owner of the station). A single private company is able to tender for more than one of the areas, and may be able to implement economies of scale in this way.

- There are 2 models for the possible financial arrangements:

(a) the IDA keeps control of the finances, and arranges for service agreements  to be effected with the waste management companies. The IDA pays the contracted amounts to the service providers and distribute the total costs according to an agreed basis between the participating local authorities and recoup these costs from these authorities, who are responsible for billing within their community, or

(b) the IDA arranges for management delegation contracts to be made with the service providers. The landfill operator charges a tariff to those who bring waste to the landfill, who may be the companies carrying out waste collection/transfer/transport. These latter companies are then be responsible for billing total costs to waste producers (households and companies/institutions).

From the point of view of the applicable granting procedures, according to Government Emergency Ordinance (GEO) no. 34/2006 regarding the granting of the public procurement contracts, the public works contracts, and the services concession contracts, with its further amendments, the delegation contracts using a local taxes system have to be qualified as included in the category of services contracts, and those contracts using a tariffs system have to be qualified as included in the category of concession contracts for services. Irrespectively of the procedure that is used for the granting of the contract, such contract is in all cases named a “management delegation contract”, because this is the term used by Law no 51/2006, which is the specific legislation, applicable with priority in comparison to GEO no. 34/2006

Arrangement (a) has the advantage that the IDA retains control and can ensure that there is an equitable distribution of the total costs between communities, while arrangement (b) has the advantage that it is the private companies which are responsible for billing, which is likely to make for a more effective and efficient billing system.

### Costs and Tariffs

Taking into consideration the current situation in the project impact area, the employed  tariffs and taxes are not unitary, they being different from location to location, from operator to operator

The manner of calculus and the value of the tarrifs are directly influenced by the quantity of waste disposed. For the locations that make the object of the investment the situation of the employed tariffs is this:

Table 4.1-5 Employed tariffs for the population in 2007 and 2008.

| Tariffs in RON / person | PHASE I |  |  |  |  | PHASE II |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Pitesti | Campulung | Mioveni | Topoloveni | Rucar | Curtea de Arges | Costesti | Domnesti |
| Tariff for the population in 2007 – monthly | 3,34 | 3,12 | 1,73 | 2,5 | 1,66 | 3,06 | 2,28 | 3,5 |
| Tariff for the population in 2007 – yearly | 40,08 | 37,44 | 20,76 | 30 | 19,92 | 36,72 | 27,36 | 42 |
| Tariff for the population in 2008 – monthly | 4,54 | 3,37 | 2,07 | 2,5 | 1,66 | 3,06 | 2,28 | 5,3 |
| Tariff for the population in 2008 – yearly | 54,48 | 40,44 | 24,84 | 30 | 19,92 | 36,72 | 27,36 | 63,6 |

### General Development Strategy for the County

The Waste Management System thought to be implemented in Arges County, which is already in implementation through the Phase-I (Zones 3,4,5,6 & 7) of the Integrated Waste management Project of Arges County, comprises the following components:

- selective collection and sorting at source;

- transfer stations;

- green collection points;

- individual composting;

- composting plants;

- final disposal in a regional landfill

### Priority Infrastructure Investment Programme

As part of the Master Plan preparation, the waste management system was reviewed in order to define a long-term phased investment programme to comply with the main relevant EC Directives. The detail of the long term Investment Plan is presented in chapter 7 of the Master Plan. As a first stage, a priority investment Programme is also defined which will bring solution to the critical situations of landfills and achieve compliance with the relevant EC Directives within the agreed transitional periods. This is presented in chapter 6 of Master Plan. This programme is the project which is the subject of the present Feasibility Study (see Table 4.1-6).

This prioritisation is as presented in Table 4.1-6.

Table 4.1-6 Priority Investments until 2013 in Arges County ( at Master Plan level)

| No. | Component | Share | Civil Works | Equipment | Investment |
| --- | --- | --- | --- | --- | --- |
| 1. | Waste Collection | 32% | 3.405.600 € | 2.087.445 € | 5.493.045 € |
| 1.1 | Curtea de Arges |  | 870.000 € | 714.050 € | 1.584.050 € |
| 1.2 | Domnesti |  | 758.400 € | 399.080 € | 1.157.480 € |
| 1.3 | Costesti |  | 1.777.200 € | 974.315 € | 2.751.515 € |
| 2. | Transfer Stations | 17% | 2.470.710 € | 481.000 € | 2.951.710 € |
| 2.1.2 | Curtea de Arges |  | 1.300.425 € | 246.500 € | 1.546.925 € |
| 2.1.3 | Costesti |  | 1.170.285 € | 234.500 € | 1.404.785 € |
| 3. | Landfill | 18% | 3.148.100 € | 0 € | 3.148.100 € |
| 3.2 | Albota Cell-2 |  | 3.148.100 € | 0 € | 3.148.100 € |
| 4. | Sorting Plant | 1% | 0 € | 250.000 € | 250.000 € |
| 4.1 | Extension of Albota Sorting plant |  | 0 € | 250.000 € | 250.000 € |
| 5. | Landfill Closure | 24% | 3.691.466 € | 397.025 € | 4.088.491 € |
| 5.1 | Curtea de Arges |  | 2.499.066 € | 397.025 € | 2.896.091 € |
| 5.2 | Costesti |  | 305.000 € | 0 € | 305.000 € |
| 5.5 | Dumpsites (Phase-II) |  | 887.400 € | 0 € | 887.400 € |
| 6. | Composting Plant | 8% | 386.950 € | 924.500 € | 1.311.450 € |
| 6.1 | Curtea de Arges Plant |  | 201.575 € | 438.500 € | 640.075 € |
| 6.2 | Costesti Plant |  | 185.375 € | 486.000 € | 671.375 € |
|  | TOTAL: | 100% | 12.715.876 € | 3.215.470 € | 17.242.796 € |
|  | TA |  |  | 15,08% | 2.600.000 € |
|  | Site Preparation |  |  |  | 500.000 € |
|  | Contingencies |  |  | 9,6% | 2.157.204 € |
|  | Total incl. Contingencies, FD, TA |  |  |  | 22.500.000 € |

### Changes of Proposed Investment Measures in FS

During the Feasibility Study process for the Integrated Waste Management System for Arges County, in its Phase-II, there have been a serial of small changes, revisions and updates. These can be summarized in the following fields:

Table 4.1-7 Changes from master plan to feasibility study

| Item | Master Plan | Feasibility Study |
| --- | --- | --- |
| Designing changes |  |  |
| Transfer stations | 35 days retention time | 60 days retention time |
| Composting plants | 35 days retention time | 60 days retention time |
| Waste amounts in urban disposal sites | Estimated from historical data | Updated amounts from geodetic surveys |
| Pre-design for Curtea de Arges closure | Estimated from historical data | Updated amounts from geodetic surveys |
| Investments |  |  |
| Rural dumpsites | Included | Excluded, as these are already closed |
| Costs |  |  |
| Investment Costs | Estimated on basis European standards | Updated with current prices from Phase-I implementation |
| O&M Costs | Estimated on basis European standards | Updated with current prices from Phase-I implementation |
| Option Analysis |  |  |
| Selected option | Option 2 (see Chapter 8) | Improved solution through Option 4 (see chapter 8) |
| Selection criteria | Based on NPV & External benefits | Based on ENPV & External benefits |
| Vehicles |  |  |
| HHW-collection trucks | 3 units | 3 units (reduced price) |
| Sweeping machines | 3 units | 0 units |

The main outputs of these changes, revisions and updates are affecting the storage and waste collection stages of the chosen option at Master Plan Level, and consequently the final investment cost. The chose option is presented in the next table and the detailed presentation of this, in Section 9 of tis Document.

Table 4.1-8 Priority Investments until 2013 in Arges County ( at Feasibility Study)

| No. | Component | Share | Civil Works | Equipment | Investment |
| --- | --- | --- | --- | --- | --- |
| 1. | Mixed Waste Collection | 17% | 624.834 € | 1.695.223 € | 2.320.057 € |
| 1.1 | Curtea de Arges |  | 82.215 € | 765.466 € | 847.681 € |
| 1.2 | Domnesti |  | 280.140 € | 242.724 € | 522.864 € |
| 1.3 | Costesti |  | 262.479 € | 617.033 € | 879.512 € |
| 1.4 | Residue Collection Trucks |  | 0 € | 0 € | 0 € |
| 1.5 | Recyclables Coll.-Trucks |  | 0 € | 0 € | 0 € |
| 1.5 | HHW Coll. Trucks |  | 0 € | 70.000 € | 70.000 € |
| 2. | Transfer Stations | 15% | 1.277.938 € | 701.430 € | 1.979.368 € |
| 2.1.2 | Curtea de Arges |  | 649.103 € | 354.568 € | 1.003.671 € |
| 2.1.3 | Costesti |  | 628.835 € | 346.863 € | 975.697 € |
| 3. | Landfill | 23% | 3.071.100 € | 77.000 € | 3.148.100 € |
| 3.2 | Albota Cell-2 |  | 3.071.100 € | 77.000 € | 3.148.100 € |
| 4. | Sorting Plants | 1% | 0 € | 120.000 € | 120.000 € |
| 4.1 | Extension at Albota |  | 0 € | 120.000 € | 120.000 € |
| 4.2 |  |  | 0 € | 0 € | 0 € |
| 5. | Landfill Closure | 30% | 3.418.991 € | 713.850 € | 4.132.841 € |
| 5.1 | Curtea de Arges |  | 2.115.563 € | 713.850 € | 2.829.413 € |
| 5.2 | Costesti |  | 1.303.428 € | 0 € | 1.303.428 € |
| 6. | Composting Plant | 14% | 801.165 € | 1.094.325 € | 1.895.490 € |
| 6.1 | Curtea de Arges Plant |  | 429.514 € | 521.643 € | 951.157 € |
| 6.2 | Costesti Plant |  | 371.651 € | 572.682 € | 944.333 € |
|  | Sub-total: | 100% | 9.194.028 € | 4.401.828 € | 13.595.856 € |
|  | TA |  |  | 19,12% | 2.600.000 € |
|  | Site Preparation |  |  |  | 500.000 € |
|  | Contingencies |  |  | 8,91% | 1.633.323 € |
|  | Total incl. Contingencies, FD, TA |  |  |  | 18.329.179 € |
|  | Fees, taxes, allowances |  |  |  | 125.880 € |
|  | Salaries PIU |  |  |  | 70.098 € |
|  | PIU Furniture |  |  |  | 10.000 € |
|  | Audit Costs |  |  |  | 30.000 € |
|  | TOTAL |  |  |  | 18.565.157 |

## Reference to Accession Treaty

On March, 31, 2005, Romania has signed the Accession Treaty to European Union. This document was validated by the Romania Parliament on May, 3, 2005. In this document Romania underlines in respect of existing European conventions and protocols, to act in order to apply the provisions of the agreements or conventions concluded by the Union and the present Member States before accession. After the date of accession, 1 January 2007, shall be applied the bilateral agreements concluded by the Union with third countries.

The Accession Document contents the adjustments to get in force the constituent treaties: European Union Establishment Treaty, European Community Establishment Treaty and European Community Atomic Energy Treaty.  The pattern of Accession Treaty of Romania to European Union contents:

- General Parts: properly Treaty (six articles), Accession Document/Accession Protocol;

- The Annexes: the agreed measured during the negotiating period – permanently measures and temporary measures;

- The Statements.

In respect of this Accession Treaty provisions, Romania shall take appropriate measures to adjust its position in relation to EU regulations through introducing legislative, administrative and other arrangements, such as those adopted by the date of accession by the present Member States or by the Council, and to facilitate practical cooperation between the Member States' institutions and organizations. In order to perform these commitments, Romania will benefit from EU side from a considerable assistance in order to reach the Treaty targets and assumed liabilities. In the transition period Romania will benefit from the Schengen Facility and Cash-flow Facility. The total value assigned for structural actions for Romania in the 2007 – 2009 interval will be:

- 1399 million Euro in 2007 
- 1972 million Euro in 2008 
- 2603 million Euro in 2009.

Regarding Environmental Protection Romania has obtained a transition period for several EU Directives which in relation to this project are:

Directive no 94/62/EC regarding packages and waste packaging, directive last amended with Directive 2005/20/EC

- 5 years transition period, until December 31, 2011, in order to reach the target to recovery 50% and 15 % recycling of plastic

- 5 years transition period, 2008 base, until December 31, 2013, in order to reach the target to globally recovery 60% and 55 % recycling of glass, according with Directive no 94/62/EC

- 3 years transition period, until December 31, 2011, in order to reach the target to 15 % recycling of plastic

Directive no 2000/76/EC regarding waste incineration

- between 1 -2 years transition period for more of incineration installations that burn medicinal waste

Directive no 2002/96/EU regarding electrical and electronically equipments waste

- 2 years transition period, until December 31, 2008, in order to reach the target 4 kg electrical waste/per capita7per year recycling of plastic (art. 5.5)

- 2 years transition period, until December 31, 2008, in order to reach the recovery and recycling targets (art 7..2)

Directive no 99/31/EC regarding to waste storage until 16 July 2017

Statute no 259/93 regarding the waste transportation control to and from EU until December 15, 2015

The importance to accomplish the entire Treaty liabilities make the necessity to stipulate in ratification the law the fact that all state institutions must be responsible for Treaty stipulations application.

### Annex VII to the Accession Treaty

Romania was accorded a number of transitional measures in implementing the environmental acquis. These are set out in Annex 7 of the Treaty of Accession of June 2005 between the EU and Romania and Bulgaria. The transitional measures which are relevant to municipal waste management concern:

- Directive 94/62/EC of 20 December 1994 on packaging and packaging waste,

- Council Directive 1999/31/EC of 26 April 1999 on the landfill of waste, as amended by Regulation EC/1882/2003 of the European Parliament and of the Council,

- Directive 2002/96/EC of the European Parliament and of the Council of 27 January 2003 on waste electrical and electronic equipment

## Objectives and Targets

In the planning process for a waste management feasibility study for Arges County (Phase-II), steps must be taken to ensure that the Phase-II Plan is consistent with environmental and waste management planning carried out in Phase-I and which is according to the national and regional plans. This means that Arges County (Phase-I +Phase-II) must ensure that the measures and initiatives proposed respect the principles laid down in national and regional plans, and it must contribute to the fulfilment of any objectives and targets related to waste management at these higher administrative levels. In order to do this a statement of the national (and regional if applicable) principles, objectives and targets for waste management is required, and the objectives and targets need to be translated to the County level, i.e. the constraints placed on County waste management need to be identified, and the targets and objectives which the County needs to set to make its proper contribution to National objectives and targets must be assessed.

### Implementation Plan for Packaging and Packaging Waste Directive

The Implementation Plan for the Packaging and Packaging Waste Directive was issued in June, 2004. The Plan forecasts the amount of packaging to be placed on the Romanian market in the future. The amount is assumed to increase by 5% per year to 2011 and by 4% per year thereafter until 2022. The rate of increase for each Packaging Waste (PW) is assumed to be the same.

The document describes three ‘periods’ in the development of separate collection:

- 2004-2006:	pilot projects, awareness-raising;

- 2007-2017:	extend separate collection throughout Romanian territory;

- 2017-2022:	implement separate collection in more difficult areas.

The following figures given in the Plan fall somewhere between assumptions and targets:

Recycled quantities of packaging waste from industry and commerce will increase by 15% p.a. during 2004 and 2005 through producer responsibility and the ‘green dot’ scheme, by 10% p.a. to 2007, and by 7% p.a. thereafter. Separate collection of household waste is to commence 2007, and to increase according to figures in the table below.  Energy recovery of waste shall remain small (less than 8%), mainly for wood.

The Plan states that a 5-year transition period will be needed to attain some of the targets of Directives 94/62/EC and 2004/12/EC - not all of them: some of the targets can be achieved without a transition period, or with a shorter one. This is shown in the following table:

Table 4.3-1Transition periods requested by Romania for implementing PW recycling and recovery targets

|  | 94/62/EC |  |  | 2004/12/EC |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Directive target 30/06/01 | Romania to implement | Transition* (years) | Directive target 31/12/08 | Romania to implement | Transition (years) |
| Overall PW recovered | 50% | 31/12/11 | 5 | 60% | 31/12/2013 | 5 |
| Overall PW recycled | 25% | 31/12/06 | - | 55% | 31/12/2013 | 5 |
| Glass recycled | 15% | 31/12/06 | - | 60% | 31/12/2013 | 5 |
| P/B recycled | 15% | 31/12/06 | - | 60% | 31/12/2008 | - |
| Metals recycled | 15% | 31/12/06 | - | 50% | 31/12/2008 | - |
| Plastics recycled | 15% | 31/12/11 | 5 |  |  |  |
| Plastics recycled into plastics |  |  | - | 22.5% | 31/12/2013 | 5 |
| Wood recycled | 15% | 31/12/11 | 5 | 15% | 31/12/2011 | 3 |

### Implementation Plan for the Landfill Directive

The Implementation Plan for the Landfill Directive was issued in October, 2004. The Plan lists general objectives related to waste management in general and the landfill of waste in particular:

- reduce quantities of waste going to landfills (by prevention, recovery);

- reduce quantities of biodegradable waste going to landfills (by separate collection of and recovery of certain types of municipal waste and mechanical biological treatment of municipal waste);

- implement waste management plans at both county and regional levels.

- extend collection of municipal waste in urban areas and especially rural areas

- encourage separate collection at source;

- a focus will be placed on ensuring a sufficient capacity and number of different types of containers depending on the type of building and number of inhabitants;

- encourage rail and water transport for longer-distance transportation of waste;

- focus on composting and mechanical-biological treatment/anaerobic digestion with collection of biogas to attain biodegradable reduction targets.

- Landfills: closure and compliance. Romania requested transitional periods of up to 8 years for the closure of 101 landfills (301 ha), so that they do not have to be closed by 16 July 2009. The granting of a transitional period for these landfills means that they technically have until the deadline for compliance to become compliant, but in practice, none of these landfills will seek to become compliant, and these 101 landfills will cease to accept waste at some time between 16 July 2009 and 16 July 2017. Dumpsites have been duly “closed, cleaned and rehabilitated” by 16 July 2009 (“in parallel with the extension of waste collection services, transport and transfer systems in rural areas. Local councils will draw up a closure timetable taking into account the opening of transfer stations and regional landfill. The county councils will support the local councils in completing this programme.

- Biodegradable waste. The Implementation Plan presents the forecast amount of biodegradable waste going to landfills assuming that the measures proposed in the NWMP to limit this amount. Although Romania did not expect to be able to achieve the reductions within the timescale specified in Article 5(2)(a), (b) and (c), it can still comply with the Directive by deferring the deadlines of paragraphs (a), (b) and (c) by four years, as is envisaged under the third paragraph of Article 5(2). This is permissible since more than 80% of its collected municipal waste goes to landfill. In fact Romania only wishes to invoke this deferment for the first deadline (18 July 2006 in accordance with Article 5(2) (a)) and the second deadline (18 July 2009 in accordance with Article 5(2)(b)). It expects to be able to comply with the Article 5(2)(c) reduction by 18 July 2016, the deadline given in the Directive. The expected reduction in biodegradable waste going to landfills in Romania is therefore as follows:

Table 4.3-2Comparison between biodegradable waste going to landfills after measures proposed in the NWMP with the targets in the Landfill Directive in Romania

|  | 1995 | 2010 | 2013 | 2016 |
| --- | --- | --- | --- | --- |
| Reduction in biodegradable waste (BW) required under Landfill Directive (%) relative to 1995 |  | 25% | 50% | 65% |
| BW produced in base year (1995) – Mt | 4.8 |  |  |  |
| Maximum permitted BW to landfill – Mt |  | 3.6 | 2.4 | 1.7 |
| Forecast of biodegradable waste to landfill after NWMP measures |  | 3.3 | 2.2 | 1.4 |
| Compliance assuming measures proposed in NWMP |  |  |  |  |

As far as the measures to be taken are concerned, the Plan states:

“In order to attain the targets to reduce biodegradable waste, Romania will focus on:

- composting (aerobic digestion),

- mechanical- biological treatment/anaerobic digestion with production and collection of biogas.”

### Packaging and Packaging Waste Directive

Under the Packaging & Packaging Waste Directive, Romania has to achieve the objectives mentioned in the section above.

### Sectoral Operational Programme ENVIRONMENT 2007 - 2013

Romania’s program over the coming years for developing the waste management infrastructure in particular, and implementing environmental policy more generally, is set forth in the Sectoral Operational Program Environment 2017 - 2013 (‘SOP-ENV’). The SOP-ENV is one of seven operational programs linked with EU funding under the Cohesion Fund and the European Regional Development Fund. Through increasing and improving the quality of investment in physical capital, it aims at speeding up the convergence of Romania by improving conditions for growth and employment. The SOP are the instruments for implementing the priorities set out in the National Strategic Reference Framework.

### Regional Waste Management Plan and County Targets

Emergency Ordinance no. 61/2006, which amended Governmental Emergency Ordinance no. 78/2000 regarding waste obliges County Councils in each region, in cooperation with the Regional Environmental Protection Agency, to elaborate regional waste management plans.

The purpose of the regional waste management plans is to promote cooperation between local and county authorities in order to create and implement an integrated waste management system to replace the current system. They are intended to identify waste management solutions appropriate for the region which, taken together, will fulfil national targets and Romania’s commitments under the environmental chapter of the EU Treaty. The Plans are intended to provide a general frame for the development of future waste management projects and programs in the area of waste management, it represents an instrument based on which financial assistance, and support can be obtained from the European Union.

Arges County forms part of Region 3 South-Muntenia. A Regional Waste Management Plan Region 3 (‘RWMP3’) was drawn up by the County Councils in cooperation with the Regional Environmental Protection Agency for the region. The planning period for the RWPM3 is 2003 – 2013.

The main objectives and targets proposed in RWMP3 and the LWMP-Arges are listed in Annex 4.3-1 (the list focuses on technical matters, and does not consider legal, organizational, enforcement, financial, awareness-related, etc. matters).

The main targets which will have an impact on the quantitative projections of waste volumes and compositions for Arges County are:

- the targeted increase in the coverage rate for waste collection services in the County,

- the targets for the closure of existing non-compliant landfills and waste dumps

- the target reductions for biodegradable waste which goes to landfill, contained in the Landfill Directive,

- the targets for increasing the recovery and recycling rates for packaging waste, which will result in a sharp increase in the amount of municipal waste collected separately, and

- the targets for the separate collection of WEEE.

Many of the other targets are not discretionary as the targets concerned are written in to the law and are an EU commitment. It will also have to make considerable efforts to ensure that it meets some of the more imminent binding targets, such as the 4 kg target for WEEE (31 December 2008).

## Socio-economic Assessment

### Population Development

The demographic evolution is one of the most relevant factors influencing the total generated municipal solid waste. At this respect, the information given by the National Institute of Statistics for year 2007, presents the number of population in the different counties and communes, and dividing the population into urban and rural areas.

The Figure 4.4-1 shows the population forecast for Arges County and the Annex 4.4-1 presents detailed data.

Figure 4.4-1 Population forecast of Arges County

### Economic Data

The main fields that characterize the economy in Argeş County are industry, agriculture, commerce and construction. Among other fields, we can count education, health, public administration, real-estate business, hotels, transport, telecommunications and others, totaling 22,43 % out of the total of activities in Argeş County.

Figure 4.4-2 Share amount of all economic agents in Arges county split into branches

The fields that took priority with in the industry of the County: the coal and oil mining industry, petro chemistry industry, car manufacturer, electric and heating energy, nuclear fuels, electrical engineering and electronics, wood exploitation and processing, porcelain and crockery industry, construction materials, textile and textile products, shoe manufacture, food and beverage industry.

The medium number of persons inside a household on a national level, grouped by the professional status of the members of the household, in accordance with the NHI, is presented in Table 4.4-1

Table 4.4-1 Average Number of Persons/Household by the Main Occupation of the HH Members – at national level in 2008

|  | Total |
| --- | --- |
| Employee | 3.182 |
| Agriculture | 3.412 |
| Unemployed | 3.225 |
| Pensioner | 2.445 |
| Total | 2.918 |

Source: The National Institute for Statistics, “Revenues and consumption of the population”, Bucharest, 2008

#### Birth Rate and active Population

The data in the table below refer to the birth rate in Argeş county for the period 01.01.2003 – 30.10.2008. The data in the table below are compared to the country level data for the same period.

Figure 4.4-3 Evolution of natality in arges county as compared to birth rate evolution at the country level (Units in Y: Born alive per 1000 inhabitants )

Figure 4.4-4 Evolution of mortality at the level of arges county

Figure 4.4-5 Comparative evolution of the active population in Arges county

The level of unemployment in Argeş county as compared to the country level between 2003 and 2008 is presented in the table below.

Figure 4.4-6 Evolution of unemployment at the level of Arges county as compared to the country level (in %)

The average nominal salary at the level of Argeş county by fields of activity for 2003-2008 as compared to the country level is presented in the table below.

Figure 4.4-7 Evolution of the net income (in %)

In 2003 – 2008, the situation of the number of residences on property forms in Argeş county, as compared to the country level is presented in the table below.

Figure 4.4-8 Evolution of the number of residences

The habitable surface of owned residences at the level of Argeş county as compared to the country level, for 2003-2008 is presented in the table below.

Figure 4.4-9 Evolution of the habitable surface

As a general observation, we notice that from a socio-demographical point of view, Arges county has the same tendencies as the national pathway.

### General Legislative Framework

The institutional framework for waste management is governed by legislation at the national level. The legal framework is comprised of regulatory instruments that may be considered “environmental” and those that may be considered “administrative” (including management and financial issues).  Both are relevant for the purpose of this document.

Environmental Legal Framework

The government programme lays down three basic principles for Romania’s environment policy, consistent with European and international law:

- ensuring the protection and conservation of nature;

- the protection of biological diversity; and

- the sustainable use of their components.

The application of these principles in the waste management sector is elaborated in the National Waste Management Plan and the National Waste Management Strategy. The National Waste Management Plan has legal effect through its approval by the Government Decision no. 1740/2004. The Ministry of Environment further specified priorities in its Sectoral Operations Program for Environment.

The waste management legal framework may be sub-divided into requirements associated with the management of waste materials, and requirements associated with the performance of waste management facilities.  The developed technical standards must be generally used in the design and implementation of waste management systems.

Management of Waste

Requirements for the management of waste reflect EU Directives. As indicated in next table, the EU legal framework for management of wastes is extensive and complex. However, it has been adopted into national Romanian legislation in ways that require specific waste management results to be achieved by the “transition period” dates that are specified in the Sector Operational Programme Environment.

The waste management legal framework in Romania places other requirements on the management of waste, of which the following are particularly significant:

- Legal persons who generate waste are obliged to keep a registration of their waste according to the indications given in Annex 1 of GD 856/2002. The centralized annual data will be transmitted, by request, to the local environment protection authorities;

- The European Catalogue of Wastes has been translated and included in GD No.856/2002;

- Legal persons who produce/import packages for distribution on the market are obliged to report the quantity handled to the competent environmental authorities by the 25th of February of each year. (MO 860/2004, Art. 1- 8);

- Legal persons who own waste packaging are obliged to valorise, or to recycle these wastes by their own means or by means of other specialized services; local public administrations are required to provide separate collection for used packaging (GD 621/2005, Art.20);

- Legal persons may only market packages with a total concentration in lead, cadmium, mercury and chromium (+6) not exceeding 100 ppm (100 mg/kg), beginning with the 1st of January, 2007 (GD 621/2005, Art.8);

- Wastes from construction may be accepted at disposal sites for inert materials after sorting out metals, plastics, organic material, rubber and other specified materials (MO 95/2005, Section 2, Paragraph 2.1.1);

- Wastes from contaminated land, sand or pebbles from water or wastewater treatment plants maybe accepted at disposal sites for inert materials, after testing and analyzing (MO 95/2005-Section 6);

Table 4.4-2 Main Provisions of EU Directives Related to Waste Management Technique

| EU Directive: | Description: | Transition period |
| --- | --- | --- |
| 94/62/EC | Packaging and waste packaging1) |  |
|  | - 50% global recycling targets | until 2011 |
|  | - 15% for plastic recycling |  |
| modified by CD 2004/12/CE | - 15% for wood recycling | until 2011 |
|  | - 60% for glass recycling | until 2013 |
|  | - 22.5% for plastic recycling |  |
| 2004/12/EC | Recycling objectives 2) |  |
|  | -50% global recycling targets | until 31.12.2011 |
|  | Individual recycling targets: | until 31.12.2011 |
|  | - 15% for plastic recycling | until 31.12.2011 |
|  | - 15% for wood recycling | until 31.12.2011 |
|  | Global targets: | until 31.12.2011 |
|  | - 55% for recycling | until 31.12.2011 |
|  | - 60% for valorisation | until 31.12.2011 |
|  | Individual targets: | until 31.12.2011 |
|  | - 22.5% for plastic recycling | until 31.12.2011 |
|  | - 60% for plastic recycling | until 31.12.2011 |
|  | Selective collection: |  |
|  | - pilot projects, public awareness | 2004-2006 |
|  | - extension of selective collection at country level | 2007-2017 |
|  | - implementation of selective collection in special areas | 2017-2022 |
|  | Reduction of biodegradable waste: |  |
|  | - with 25% | Until 2011 |
|  | - with 50% | Until 2015 |
|  | - with 65% | Until 2016 |
| 2002/96/EC | Waste electrical and electronic equipment |  |
|  | -collection of minimum 4 kg/inhabitant year for electrical and electronic waste | 01.01.2007-31.12.2008 |
|  | -recycling objectives | 01.01.2007-31.12.2009 |
| 2008/98/EC | Measures to protect the Environment and human health by preventing or reducing the adverse impacts of the generation and management of waste and by reducing overall impacts of resource use and improving the efficiency of such use. | 21.12.2010 |

Performance of Waste Management Facilities

EU legislation has been adopted into Romanian law related to the performance of waste management. This legislation requires compliance within the transition period identified in Box 2.

The waste management legal framework in Romania places other requirements on the management of waste, of which the following are particularly significant:

- Local Councils decide on land to be used for waste deposition and waste management (OUG no. 78/2000, Art.35);

- In order to avoid disturbance to humans or environment, the landfill area for municipal waste must be located at a minimum of 1 km from residential areas, unless the EIA study does not specify a different distance (Art.11 of MO no.536/1997 (Ministry of Health);

- Uncontrolled deposition of waste is prohibited;

Table 4.4-3 Main Provisions of EU Directives Related to Waste Management Facilities

| EU Directive: | Description: | Transition period |
| --- | --- | --- |
| 1999/31/EC | Elimination of hazardous waste |  |
|  | - stopping the land filling | until 31.12.2006 |
|  | Municipal landfills |  |
|  | From 265 existing landfills, 14 are complying with the requirements of directive or will comply until 31.12.2006. | until 31.12.2006 |
|  | From 251 non-complying municipal landfills, it was established: |  |
|  | - 11 landfills stopped their activity in 2003; | 2003 |
|  | - 139 landfills | 01.01.2007-16.07.2009 |
|  | - 101 landfills | 16.07.20091-16.07.2017 |
|  | Waste incineration |  |
| 2000/76/EC | -closure of 236 treatment installation for hazardous medical waste | 31.12.2006 |
|  | -closure of 110 treatment installation for hazardous medical waste | 31.12.2006-31.12.2008 |
|  | Supervision and control of shipments of waste within, into and out of the EC |  |
| CR 259/93/EC | Notifying the competent authorities about all transports towards Romania with recycling purposes, foreseen in green list of Council Regulation 259/93 | 01.01.2007-31.12.2015 |
| 2008/98/EC | Measures to protect the Environment and human health by preventing or reducing the adverse impacts of the generation and management of waste and by reducing overall impacts of resource use and improving the efficiency of such use. | 21.12.2010 |

- Delivering and receiving of industrial, domestic or construction wastes and hazardous wastes  are to be done only on the basis of a contract with specialized legal persons (OUG 78/2000, Art.21);

- Legal persons who own waste packaging are obliged to valorize, or to recycle these wastes by their own means or by means of other specialized services; local public administrations are required to provide separate collection for used packaging (GD 621/2005, Art.20);

- The following tests and analysis of the characteristics mentioned in MO 95/2005

–    Section 3 must be undertaken:

  - General characteristics: EN 13137, EN 14346;

  - Tests on leachate: EN 14405 (percolation), EN 12457/1-4;

  - Mineralizing of raw wastes (EN 13657 for determining dissolved substances by means of « aqua regia »);

  - Mineralizing of raw wastes (EN 13656 for determining dissolved substances by means of HF, HNO3, HCl stimulated by microwaves).

  - pH, As, Ba, Cd, Co, Cr III, Cr VI, Cu, Mo, Ni, NO2, Pb, S, SO4, V and Zn from eluate (Env 12506).

  - NH4+, AOX, conductivity, Hg, phenol index, TOC, CN-, F- (Env 13 370), hydrocarbons (Pr EN 14039).

- It is recommended that some part of the demolition waste containing PCBs be recovered (GD 95/2006 – Section 6).

- The minimum operational period of a municipal waste landfill must be 20 years.(GD 349/2005, Annex 2, Paragraph 1.2.1.b);

- Landfills will be monitored after closure during a period established by the competent authority for environmental protection, but not less than 30 years (GD 349/2005, chapter V, art.25(2));

- Homogenous soils must underlie landfills. The suitability of local soils must be determined through field studies and laboratory analysis according to the existing standards methods;

- The maximum ground water level must not be less than 1 m from the lowest level of the base of the landfill (MO 757/2004, art.3.1.2);

A short summary of Romanian legislation related to waste management institutional issues is presented in the following:

- Law no. 213/1998 for public property and its legal regime; this law provides a general legal framework related to public property and presents a list of all the goods that are part of the state public domain.

- The Government’s Emergency Ordinance no. 78/2000 regarding the management of waste (OUG 78/2000) provides in art. 49 letter B that the county council has the obligation:

  - To draft and adopt county plans for municipal waste management and to participate in the regional plans for the waste management;

  - To coordinate the activities of local councils, in order to carry out the public services of county interest regarding waste management;

  - To give technical assistance and support to the local councils in the implementation of the county and regional plans for the municipal waste management;

  - To decide the association with other county authorities for the performance of works of public interest regarding municipal waste management;

  - To analyse proposals made by local councils, in order to elaborate prognosis for the mitigation and protection of the environment;

  - To monitor and ensure the implementation by the local councils of the provisions of the OUG 78/2000.

- Law no. 215/2001 of the local public administration: this law regulates the general framework of local autonomy as well as the organization and functioning of the local public administration.

Moreover it presents local/county councils and their responsibilities, and rules and regulation for the functioning of local councils and local public administration institutions.

This law was amended by Law no. 286/2006, which introduced new provisions regarding the ways of organization for local public authorities and the possibility for the establishment of associations in order to implement projects with regional interest.

- Law no. 273 from 29 June 2006 regarding local public finance: this law regulates the main principles, general framework and the procedures regarding the administration and usage of the local public funds as well as the responsibilities of the local public administration and the public institutions involved in local public finances. The general provisions of the law address elaboration, approval, execution and reporting for the following:

  - Local budgets of the communes, towns, municipalities, Bucharest sectors, counties and Bucharest municipality;

  - Budgets of public institutions financed integral or partial from the local budgets, depending on the case;

  - Budgets of local public institutions financed from sources integral from their own incomes;

  - Budgets of external and internal loans, for which the repayment, the interest payment commissions payment and other costs are assured from the local budgets;

  - Budget of external grants.

- Law no.195/2006 of decentralization: this Law establishes that where public services will be delivered through a regional operator there is shared competence between local councils and the county council.

- Governmental Decision no. 246/2006 approving the national strategy related to acceleration of the development of community public service utilities: this Decision approves the National Strategy regarding the accelerated delivery of local public services and sets out the main bodies and parties involved and their responsibility related to the National Strategy. The national strategy is the base for the elaboration and implementation of the Annual development plan for public services utilities and has as main goal the extension, modernization and efficiency of the public utility services.

- Law No. 51/2006 of the local public services, entered into force on 21 March 2007 and amended by Government’s Emergency Ordinance no 13/2008: this law sets out the establishment, organization, management, implementation, financing and control of local public waste management services. The provisions of this law are applicable to public waste management services established and organized for communes, towns, municipalities. #Law No. 51/2006 provides the framework rules for the intercommunity development associations to be set up by the local authorities in order to manage local public services with regional interest. Local authorities may grant a power of attorney to such associations, by the statute of the association, to exercise their public powers in relation to the management of public services. Such associations shall exercise these powers in the name and on the behalf of its members and shall be able to enter into management delegation contract with private operators.

- Law No. 101/2006 of the waste local services, entered into force on 8 May 2007, with its further amendments:  This Law establishes that municipal waste services shall be managed by municipalities, towns and local communities or by local associations.  By the introduction of the art. 61 in 2008 the County Council also received special prerogatives regarding the county sanitation service, related to the ownership of the County upon the integrated waste management system. The law also provides for the financing of local public services through tariffs or special taxes. Special taxes shall be implemented if a direct contractual relation with the customer can not be established or if provided for by local council resolution. Tariffs shall be set up, adjusted or amended by decision of the relevant local council pursuant to the tariff methodology approved by ANRSC. The tariff methodology shall take into consideration various expenses of the operator and a reasonable profit. The law also provides the possibility of special taxes to be paid by the users to the operators for some services provided for the benefit of the local community or for the services provided on non-contractual bases.

- Law no. 339/2007 regarding strategies for promoting implementation of the project management units at the level territorial administrative units county and local. This Law creates the legal framework for organisational setup of the PIU at the local administrative level, in order to assure a sound project management for the projects financed from European funds.

- GD no 855/2008 regarding approval of the framework constitutive act and the framework status for the intercommunity development associations with object of public utility services.

- Ministry of Environment Order no. 1182/2643 from 7 September 2009 amending and supplementing the Order of the Minister of Environment and Sustainable Development and the Minister of Economy and Finance no. 1.415/3.399/2008 approving the list of eligible expenditure for projects funded under the Sectoral Operational Program Environment from 2007 to 2013

According to the Romanian legislation in place the local authorities have autonomy concerning the organisation of their sanitation services. Article 13, paragraph (3) of law no. 101/2006 provides that the local authorities are required to set up the procedure and the legal regime for the granting of delegation contracts for the management of the public sanitation services in their administrative boundaries. The form of delegation and the legal requirements to be observed in the drafting of the delegation contracts are included in the Law no 51/2006 of the local public services and the procedures to be observed in the granting of such contracts are provided by the Government Emergency Ordinance (GEO) no. 34/2006, approved by law no. 337/2006 and its further amendments, setting the rules for public procurement contracts, public works contracts and service concession contracts.

### General Administrative Framework

Based on the legal framework presented above, the roles played by the public entities are as follows:

#### Central public administration

Government:

- Adopts laws, decisions and ordinances.

Ministry of Environment (ME):

- Develops policies for environmental protection, including waste management;

- Prepares and updates the national Environmental Strategy; and

- Prepares legal documents.

National Environmental Protection Agency (NEPA):

- Responsible for the practical implementation of national environmental policies;

- Responsible for identification and selection of priority projects and planning in the field of environmental protection at the national level;

- Elaborates national  waste management plans;

- Elaborates statistical data related to environment; and

- Advisory body to the ME.

National Environmental Guard (NEG):

- Supervises the regional environmental guards; and

- Can directly apply penalties for non-compliance with the law for large-scale national operators.

National Environmental Fund (NEF):

- Financial and implementation support for projects that have been defined as priority (e.g. packaging waste).

Ministry of Interior and Administration Reform (MIRA):

- Responsible for overall monitoring of the municipal services in Romania and for developing strategies and policies to improve the quality of these services.

- In particular, MIRA supervises the National Regulatory Authority for Public Local Services (ANRSC), which:

- Certifies/authorizes service operators;

- Approves waste management tariffs, and performs tariff adjustment upon the request of service operators or local authorities; and

- Cancels operation licenses.

Ministry of Public Finances (MPF):

- Responsible for management of public finances at national level; and

- Monitoring activities of the implementation of the ISPA/Cohesion Fund (CF) Programs for the environmental sector.

National Regulatory Agency for Public Local Services (ANRSC)

- Responsible for issuing operating licenses for sanitation services.

- The regulatory body in respect with tariffs and taxes for sanitation services.

- Offers support in the preparation of technical specifications, the definition and elaboration of tariffs and taxes and the methodological approach of monitoring the services.

Prefecture:

- Responsible for ensuring the legality of County Council administrative documents that have impact on public or private interests.

#### Regional public administration

Regional Environmental Protection Agency (REPA):

- Implements environmental policies at the regional level;

- Responsible for identification and selection of priority projects and planning in the field of environmental protection at regional level; and

- Elaborates the regional waste management plans.

Regional Environmental Guard:

- Responsible for controlling and enforcing legal environmental requirements on regional level; and

- Directly applies penalties to regional-scale operators for non-compliance with the law.

#### Local public administration

The principles underlying the organisation and functioning of public administration are local autonomy, decentralization of public services, elected governing bodies, legality and consultation of citizens in matters concerning local affairs. Based on article 3 of the Romanian Constitution, the tiers of the local public administration are the communes, the cities and the counties. They have full capacity to act, own assets and have the right to initiate any effort that is related to the administration of the local unit according to the legal framework.

The authorities of public administration through which local autonomy is achieved are Local Councils as legislative authorities and the mayors as the executive branch. Local councils and the mayors act as autonomous administrative authorities that are responsible for the public affairs within cities and villages according to the legal framework.

In all the 41 counties in Romania, a County Council is elected. It is responsible for the coordination of the activities of local councils in order to implement the public services that are of interest of the county.  The president of the County Council is the head of the county public administration and is responsible for the proper functioning of the departments under supervision of the council as well as the economic agents under the authority of the council.

In order for local autonomy to be achieved, the public administration authorities from communes, cities and counties adopt a budget and appropriate funds. They can also levy taxes according to the legal provisions.

County Council (CC):

- Based on OUG 78/2000 draft and develop county waste management plans and coordinate these with regional waste management plans;

- Coordinate activities of local councils related to municipal waste management which are of  county level interest

- Issue county regulations related to the municipal waste management;

- To provide technical assistance and support to local councils in the implementation of county and regional municipal waste management plans

- Based on Law no 101/2006 owns the integrated waste management system and is responsible for the management of the activities carried out through the assets of such system, in this respect having the prerogatives afferent to the county sanitation service.

Local Council (LC):

- Organize and supervise the waste management activities;

- In accordance with the Romanian Ordinance No. 21/2002, they are responsible for public administration at the local level;

- Shares competencies with county council where service delivery is through a regional operator.

Environmental Protection Agency (EPA):

- Responsible for environmental monitoring and issuance of environmental permits;

- Responsible for identification and selection of priority projects and planning in the field of environmental protection on County level.

Environmental Guard (EG):

- Responsible for controlling and enforcing legal environmental requirements on local level;

- Can directly apply penalties to local operators for non-compliance with the law.

Public Service Operators (PSO):

- Organizes the delivery of waste management services in conformity with the existing legal requirements.

Intercommunity Development Association (IDA)

- Establish the necessary institutional framework for the CC and the LCs to work together to administer the waste management public service.

### Institutional Set-up in Waste Sector

The institutional framework is based on four different actors: the IDA, the Project Beneficiary (the CC), the Operators and the Delegation Contracts.

- The role of IDA

The legal basis for the institutional mechanism for regional projects of waste is the Constitutive Act of the Intercommunity Development Association and its Statute.

Among others, the IDA’s Statute includes:

- Long-term investment plan on waste management infrastructure;

- The role and powers of the IDA, the roles of different LC, CC in the project implementation phase;

- Obligations for co-financing the investment project;

- Ownership of newly created infrastructure;

- The operation mechanism of infrastructure (collection, transport, transfer, storage);

- The mechanism for payment of waste management services (tariffs, taxes or mixed)

- A multi-annual tariff strategy

- The role of CC

In the ADI’s Statue it is stipulated that the administrative-territorial units nominate the CC as beneficiary of the investment project. The CC and the LCs will be the sole actors regarding the co-financing activity.

As a beneficiary, according to European Regulation (applicable to all Member States benefiting from structural funds), CC is responsible for tendering, contracting and payments for work and investment services to the project. CC has created the PIU to monitor these activities. Also, CC is bearing the costs of project implementation (logistics necessary to pay salaries PIU, etc..) and it is responsible for the entire organization and operation of this unit.

The CC will owned the infrastructure which will result from the project, as a component of the sanitation activities on waste management (cf. art. 10, (6) of Law no  51/2006 regarding public utility community services., amended and supplemented by Ordinance 13/2008).

- The operation of the regional waste management system

The landfill which will be built by the project will be operated by a private operator (selected by public tender) which will sign a delegation contract with CC. The operations of each area subordinated to a transfer station will be the responsibility of individual operators (selected through public tenders). These delegation contracts will be signed between ADI, in the name and on behalf of LCs and CC, on the one hand, and the private operators, on the other hand. The contracts will have annexes for each locality in an area, with detailed provisions.

The LCs agreed to participate for co-financing the project (loan or local budgets), therefore the co-financing related payments will be made by the CC on the basis of the amounts received from LCs.

- The delegation contracts

Concerning the procedure rules to be observed (set in two different application norms), GEO no 34/2006 provides the Concession contracts for services defined in article 3, letter (h) as the contract having the same characteristics as the service contract, with the difference that the contractor, as concessionaire, receives from the contracting authority the right to operate the services for a defined period and this right with the payment of a predetermined amount of money – the tariff to be collected by the contractor from the users. For these contracts the relevant norms are the Norms no 24/01/2007 approved by the Government’s Decision no 71/2007, for the application of the provisions referring to the granting of the concession contracts for works and services provided in OUG no 34/2006.

Notwithstanding to these differences in the procedure that is used for the granting of the contract, such contract is in all cases named a “management delegation contract”, because this is the term used by Law no 51/2006, which is the specific legislation, applicable with priority in comparison to OUG no 34/2006.

The term was postponed with 1 year by the EC.

The legal framework does not transpose national targets for management of used packaging to the local level.  It is not clear, therefore, whether local authorities must each contribute equally to achievement of national waste management targets or if it is expected that some would contribute at a higher level.