11	Result of Institutional analysis	258

11.1	Introduction	258

11.2	The integrated waste management system in Arges County	258

11.3	Service delivery	259

11.4	The scope of delegation contracts	260

11.5	Transitional operational arrangements	260

11.6	Integration with other Phare/ISPA Projects	261

11.7	The Proposed Institutional Framework	261

11.8	Local Contribution to Financing, Ownership of Assets	262

11.9	Waste tariffs and cost recovery	263

# Result of Institutional analysis

## Introduction

This document presents an overview of the institutional set up, recommended to support the implementation and the consequent operation of the integrated waste management system in Arges County.

The former Romanian legislation was providing fragmented responsibility for waste management, which prevented the development of a regional waste management system at the County level. The lack of such a framework led to uncoordinated, and therefore inefficient, use of strategic tools and financial resources.

Therefore, it is the aim of this document to outline the proposed regional institutional set-up in the recent legislative framework that will overcome the shortcomings of the present system.

The main characteristic of the future integrated waste management system in Argeş County is that it is constructed in two phases, as we will present in the following paragraphs. The first phase is planned to be finished in 2010, and it represents a significant part of the entire system. Building the other part is the main objective of the financial application.

## The integrated waste management system in Arges County

|  | As we mentioned before, for the development and implementation of the new integrated solid waste management system, a long term investment program was developed, with two main phases. The county was divided in eight zones. The Phase-I project (with ISPA funds) has developed the waste integrated system for the zones 3,4,5,6 and 7. The Phase-II project (SCF funds) will develop and implement the system in the zones 1,2, and 8. The ISPA application for Phase-I was submitted in June 2005, and it will be finished at the end of 2010. A Financing Memorandum between the Government of Romania and the European Commission has been signed. The main components of the Phase-I, according to the financing memorandum, are as follows: |
| --- | --- |

Figure 11.2-1 Zones in Arges County

- Closure of landfills Campulung, Mioveni, Topoloveni and rural dumpsites.

- Closure of Albota Landfill and installation of a new Waste Management Centre and landfill development (Cell-1) near Albota,

- Development of a transfer station at Campulung old disposal site (in zone 3).

- Waste collection of zones 3,4,5,6 & 7

The financial application, which is being prepared for the Phase-II, is thought to complete the implementation of an IWM system in the entire Arges County. The main components of the Phase-II are as follows:

- Closure of Inadequate Final Disposal Sites (two in the urban area, near Curtea de Arges and Costesti).

- Implementation of several collection platforms, mainly for selective collection.

- The installation of two transfer stations, one in Curtea de Arges which will serve the urban and rural areas from Zones 1 & 2; the other in Costesti, which will serve the urban and rural areas in the Zone 8. Both transfer stations will have composting plants and green points.

- Construction of Cell-2 in Albota Landfill. Accordingly with the estimations the confinement capacity of the current Cell-1 in Albota Landfill (installed in the Phase-I) will be depleted by the end of 2014.

- Extension of Sorting Plant in Albota Landfill. The current plant was designed to sort the solid waste coming from the areas of Phase-I, Zones 3,4,5,6 & 7, and the addition of the areas of Phase-II will demand of more capacity for this facility. Hence, the capacity of the current sorting plant will be extended from 8 tons/hour to 15 tons/hour.

- Waste collection for zones 1,2 & 8.

At the end of Phase-II, the integrated waste management system will be developed for the entire Arges County and it will work as a unitary system. The system it will have 1 operator for the WMC and hauling of waste from the transfer stations, and up to 6 collection operators (three of them also operating the transfer station within their area of activity).

Table 11.2-2 The integrated waste management system (Phase-I + Phase-II)

| Main components |  | Build in | Operational in: | Operated by: |
| --- | --- | --- | --- | --- |
| Waste Management Centre (compliant landfill) | Albota – Cell 1 | Phase-I | End of 2010 | Private operator, with a contract for 20 years. Contract will be signed in 2010. |
|  | Albota – Cell 2 | Phase-II | End of 2013 |  |
| Waste collection | for zones 3,4,5,6,7 | Phase-I | End of 2010 | The collection operators will sign the Contract in 2010. |
|  | for zones 1,2,8. | Phase-II | End of 2013 | The public tender procedure to award the waste collection and transfer station management contracts for zones 1&2 and 8 is expected to be launched in July 2015 |
| Transfer Stations | Transfer station in Campulung | Phase-I | End of 2010 | The collection operator for the zone 3&4, with a contract for 8 years. Contract will be signed in 2010. |
|  | Transfer station in Curtea de Argeş | Phase-II | End of 2013 | The collection operator for the zone 1&2, with a contract for 8 years. The public tender procedure to award the waste collection and transfer station management contracts for zones 1&2 and 8 is expected to be launched in July 2015 |
|  | Transfer station in Costeşti | Phase-II | End of 2013 | The collection operator for the zone 8, with a contract for 8 years. The public tender procedure to award the waste collection and transfer station management contracts for zones 1&2 and 8 is expected to be launched in July 2015 |

Starting from 2010, after the WMC Cell-1 will be operational, all the waste collection operators will have to bring the waste to the Albota WCM, or to the transfer station.

## Service delivery

After each investment phases are finished, the management of the facilities will be transferred through delegation contracts to private operators, by means of public tenders (in line with OUG 34/2006, and applicable legislation).

Contracts will need to be concluded with private operators for the regionalized waste management services including waste collection, transfer, long-haul transportation, treatment, processing and disposal.

Several waste management operational services are provided under the new integrated waste management system, such as:

- Management of the waste management centre (WMC), including sorting and composting activities.

- Management of the transfer stations, including composting and green points.

- Long-haul of waste from the transfer stations to the waste management centre.

- Collection of waste and transportation to the transfer stations, or directly to the WMC.

As we said before, the county will be divided into 6 waste collection areas. Three collection areas (covering the zones 1&2, 3&4, and 8) will bring the waste to the transfer stations (respectively in Curtea de Arges, Campulung, and Costesti). The other three collection areas (zones 6-North, 6-South, and 5&7) will bring the waste directly to the Albota WMC, without processing via a transfer station.

The waste collection operators covering zones 3&4, 5&7, 6-North and 6-South will be selected through public tenders at the end of Phase-I (in 2010). The waste collection operators for the zones 1&2, and 8 will be selected at the end of Phase-II, through a public tender process.

The operator of the WMC (near Albota) will be selected at the end of Phase-I (in 2010) through public tender and he will operate the Cell 1, and the long-hauling of waste from the Campulung transfer station to the WMC. The same operator will manage the Cell 2 of the Albota WMC, which will be constructed in the Phase-II project, and the long-hauling of waste from the transfer stations which will be constructed also in the second phase (one in Curtea de Argeş, and another one in Costeşti).

For more information about how the waste flow is planned for each specific zone and for Albota waste management centre, please consult the Annex 11.1.

## The scope of delegation contracts

The principal decisions when the scope of the delegation contracts is defined are mainly related with the aforementioned four waste management operational services, basically to respond to the question: How many operators will manage the whole system? In Arges County, the answer is 7 operators.

When the system will be fully developed and operational, the WMC will be handled by one operator, who will also manage the long-hauling of waste from the transfer stations to the WMC, while the collection of waste process will be organized in 6 collection areas, each of them operated by a collection operator. For three of the collection areas the schematic is presented in figure 0.2. In the other three collection areas, the waste transported directly to the WMC, without processing it through a transfer station.

Collection ICI

Collection HH

Management Transfer Stations

- composting

- green points

Management of WMC

- sorting

- composting

- green point

Scope of Collection Contracts

Scope of WMC Operator Contract

Disposal at

the landfill

Long-haul to WMC

weighing bridge

weighing bridge

Figure 11.4-1 The proposed scope of contracts

In summary, three contractual frameworks with the private operators will be established, as follows:

- First contractual framework is for WMC operations, which include management of the WMC and long-hauling the waste from the transfer stations to the WMC.

- The second contractual framework is for the waste collection and management of transfer station (with composting and green points facilities), for the operators in the zones 1&2 (Curtea de Arges), 3&4 (Câmpulung), and 8 (Costeşti).

- The third contractual framework is again for waste collection, for the operators which will transport the waste directly to the WMC (zones 6-North, 6-South, and 5&7).

## Transitional operational arrangements

Concerning transitional operational arrangements, in Arges County the situation is already settle for the zones 3,4,5,6, and 7. New operators will be selected in 2010 and their contractual framework is established in respect with the requirements of the new IWM system. Therefore, in this report we will focus on the transitional operational arrangements for the zones 1,2 and 8, where the new IWM will have two transfer stations (in Curtea de Arges and Costesti), and two collection areas (one for zones 1&2, and the other for zone 8).

The transitional arrangements between Phase-1 and Phase-1 are not significant, since the operator of the WMC is the same for Cell-2 as it was for Cell-1, and the new collection operators will be selected without impairing in any way the functionality of the service in the other zones.

For the zones targeted by Phase-2, all IDA members decided that, after the finalisation of the Project, the current collection contracts will be annulled and the new collection contracts will be tender for a period of 8 years. The WMC contract, which it is be tender in 2010 for a period of 20 years, will be amended, in order to include the subsequent services introduced by Phase-2.

## Integration with other Phare/ISPA Projects

Within the Arges County, in zone 1-Curtea de Arges, there are some areas which were developed through three Phare projects, with impact on the project. The forth project is the Phase-I of the investment program.

- Project PHARE in Cepari, Tigveni, Suici & Salatrucu

- Project PHARE in Corbeni, Cicanesti, Albesti de A. & Arefu

- Project PHARE in Baiculesti

- Project ISPA: Phase-I of IWM Project in Argeş County.

The output of the PHARE/ISPA projects will be integrated into the overall waste management development as outlined in the Arges Master Plan. They serve as projects in the transition period until the regional sanitation services are in place and will be transferred into the new development scheme at the time of its completion. The administrative hurdles connected – if at all - with such an integration of the scheme into the new organisation can be handled by IDA into which all local authorities – consequently also those which had the PHARE/ISPA projects – are or will become associates, agreeing on the objectives of IDA in its respective statute.

## The Proposed Institutional Framework

The County Council (CC) by Law 78/2000 and more recently by Law 101/2006 as amended by Law 224/2008, which introduced a new article 61 to this law, as well as municipalities and local communities (local authorities/LC’s) by Law 101/2006 have legal responsibilities and competences in the field of municipal waste management. The role of the CC is focused on activities at County/regional level whereas the local authorities have an explicit responsibility to arrange for waste management at the local level.

In order to effectively combine these roles, the following institutional arrangements are already in place:

- The parties, nine Local Councils (from Pitesti, Curtea de Arges, Campulung, Mioveni, Costesti, Topoloveni, Domnesti, Rucar, Albota) and the County Council within Arges County signed an Association Agreement in 01 June 2005. This agreement represents their partnership regarding the establishment, implementation and delivery of a regional integrated waste management system within the Arges County.

- In order to manage the waste system, the CC and the 9th LC’s have founded an Intercommunity Development Association, named Servsal, in 05 June 2009, with the purpose to jointly establish and implement the regional Waste Management Strategy for Arges County. The members of the IDA had jointly established and agreed on the policies and strategies for waste management and made the necessary arrangements for the monitoring of projects progress.

- In 5 February 2010, the IDA’s General Assembly Meeting and the rest of the LCs within Arges County decided to change the Constitutive Act and the Statute of IDA, in order to include all 101 LCs. From 10th of September 2010, the IDA has 101 members, covering all the LCs within Arges County.

- Within the framework of the IDA, the partners agreed that the County Council will act as the Beneficiary for the Investment Project and as such it will have the overall responsibility regarding the co-financing obligation (shared with the LCs), and for the management and implementation of the project.

- The CC has established through CCO nr. 76/25.05.2009 a Project Implementation Unit (PIU) which is responsible for the implementation of the project, tendering, contracting and monitoring of the various contracts, in both the investment phase and the operational phase.

- The PIU is reporting and it is monitored by the IDA, and during the operational phase will have responsibilities regarding tendering and monitoring the delegation contracts, in behalf of the CC, respectively IDA.

- Within the framework of the IDA, the members agreed that the waste management service should be delegated by means of public tenders to private companies, which will become the Operators of the service. The current contracts will be terminated prior the tender process will commence.

The priory mentioned arrangements are schematically presented in figure 0.3.

County Council

(Project Beneficiary)

Local Councils

Intercommunity Development

Association (IDA)

Contractors

Suppliers

Consultants

WMC and transfer

Operator

Waste

Collection

Operators

Tender & Monitoring

Users,

Recyclers,

Tender& Monitoring

Law enforcement for PPW, WEEE etc.

Tender & Monitoring

Investment

Operations

PIU

Figure 11.7-1 Waste management system - Institutional Framework

## Local Contribution to Financing, Ownership of Assets

The local contribution to project financing will be covered by the CC and the LCs, accordingly with the number of population in their areas (for the urban LCs, and the rural LCs which are zone leaders), respectively with the number of population in the rural area (for CC). The fixed and movable assets under the investment project will be added to (and remain under) the patrimony of the CC and LCs. Third parties will have the right of use of these facilities as required by the project.

According to the Operational Sectoral Program, the financing mix for financing the “financing gap” can have the following structure of financing sources:

- EU Grant for the priority axis: 80%;

- State Budget Contribution: 18%;

- Local Budget Contribution: 2%.

The non-funding gap is financed by the Beneficiary from own sources or by contracting a loan. The financing plan for the eligible costs is presented in the following table:

Table 11.8-1 Financing plan (in Euro)

| Financing Plan | Total | 2011 | 2012 | 2013 |
| --- | --- | --- | --- | --- |
| Eligible expenditures | (20,325,386) | (6,595,511) | (6,780,185) | (6,949,690) |
| EU Grant | 14,838,182 | 4,814,934 | 4,949,752 | 5,073,496 |
| State Budget Contribution | 3,338,591 | 1,083,360 | 1,113,694 | 1,141,537 |
| Local Budget Contribution | 370,955 | 120,373 | 123,744 | 126,837 |
| Loan | 1,777,658 | 576,843 | 592,995 | 607,820 |

For the local contribution part the accepted solution is:

- Contribution by the County Council involved in the project

The contribution of the County Council adds up to the amount of EUR 0.370 million.

The Local Councils and the County Council of Arges issued all the necessary administrative order regarding the rights of use for the land envisages to be use for the regional waste management system (to build up the transfer stations and the waste management centre). For more information please consult paragraph 5.2.6 and the annexes.

## Waste tariffs and cost recovery

The IDA’s members agreed on a tariff methodology for integrated waste management system in Arges County, based upon principles laid down in the IDA’s documents.

For solid domestic waste it is proposed to establish waste tariffs (or taxes) per tonne for household, based on whether a household is in a rural or an urban location. As it is not feasible to measure the actual quantities of waste generated at the individual HH level, it is proposed that households will pay a fee per HH based on the average production of waste, whether they are located in urban (i.e. cities and towns) or in rural (i.e. in other units of local administration) locations. This will reflect the “polluter pays” principle that those who generate higher quantities of waste (i.e. residents in urban areas, where per capita waste generation is higher than rural areas) pay more than those who generate less waste (i.e. residents in rural areas).

The waste tariff strategy will take into consideration the costs related with the integrated waste management system, in order to assure its sustainability and constant development. For the collection operators who are covering the rural areas, the cost-recovery principle will be observed (i.e. the LCs will pay a lump sum to cover all the cost of the operators),

With regard to waste produced by industrial, commercial, and institutional  users (ICI) it is proposed that these will pay waste tariffs based on the weight of waste produced and the level of service provided by the operator, to be arranged in separate contracts with the operators.

An analysis of various options to collect the waste tariffs has been carried out and based on this analysis local authorities have proposed to collect the waste tariffs as follows:

- In urban areas by the operator based on direct contracts between operators and waste producers (domestic and ICI). For the blocks of flats area it will be applied a monthly tariff system per person, knowing that the blocks administrations have permanently a situation with the number of persons from the flats. The tariffs charged in this way by the blocks administrations, based on a monthly invoice for maintenance, will be directly paid to the sanitation operator. This system is already implemented and functional.

- In rural areas through a special municipal tax to be levied by the LCs for domestic users, and by direct contracts between ICI users and collection operators. Taking into consideration that in the rural areas it would be difficult for the sanitation operator to collect the tariffs because of the fact that the number of persons from a household is not always known and there is no history for paying for solid waste services, a tax system is proposed that will be paid on a yearly basis to the local administration. In rural area, the inhabitants are used to pay their taxes which will assure a high collection ratio of taxes for waste services.

The proposed flow of funds is presented in the figure below:

ICI urban and rural

Urban Households

WMC

Operator

waste tariff

disposal fee

Contracting Authority (CC)

lease for use of assets

Rural HH

LCs

Collection Operators

waste tax

lump sum

Figure 11.9-1 Proposed flow of funds for waste collection and disposal

The tariff system proposed for the future will assume the application of a unified across the entire area of the project (Phase II) and the differences between local authorities will disappear. There is no possibility to apply a unified tariff for the entire county because for Phase I, the collection and landfill private operators are in process of being selected and the level of the tariffs in those areas will be set via public tender.